**Sprint planning meeting minutes**

**Sprint 2**

**Wednesday, 25/10/2023 - 19:00**

***Member present:***

* Nguyen Minh Khoi
* Tran Minh Hai Uyen
* Phung Sieu Dat
* Dang Ha Huy
* Chau Tan Kiet

***This sprint goals:***


* Design and work on the Login/Register page for the website
* Design the concept for the website homepage, come up with the logo design
* Implement the initial database with MongoDB
* Start working on Project Assignment 1


***Task assignment:***

| **Task** | **Priority** | **Assignee(s)** |
| --- | --- | --- |
| Vision Document | High | Chau Tan Kiet  Nguyen Minh Khoi |
| Finish Weekly report 1 | High | Tran Minh Hai Uyen |
| Design concept for website Homepage | High | Tran Minh Hai Uyen  Dang Ha Huy |
| Design database structure | High | Dang Ha Huy  Chau Tan Kiet |
| Setup backend environment | High | Phung Sieu Dat |
| Implement database | High | Phung Sieu Dat |
| Implement design of Homepage | High | Nguyen Minh Khoi |
| Finish Weekly report 2 | High | Tran Minh Hai Uyen |
| Test & Revision | High | Tran Minh Hai Uyen |
| Finish writing PA1 | High | All |

***Review task:***

* Vision Document to outline the overall goals and objectives. The team will then compile the first Weekly Report to track progress and set benchmarks.
* The design phase kicks off with the creation of a concept for the website Homepage, followed by the design of the database structure to ensure efficient data management.
* Next, the team will set up the backend environment and begin the implementation phase. This includes the implementation of the database and the design of the Homepage.
* Following this, the team will compile the second Weekly Report to evaluate the progress made during the sprint.
* The sprint concludes with a Test & Revision phase to ensure all implemented features are working as expected and to make necessary adjustments. Finally, the team will finish writing PA1, marking the end of this sprint.

******

******