Group ID: **Blue Sky**

Project Name: **Book Alley**

Prepared by: Tran Minh Hai Uyen

Team Members:

21127081 – **Nguyen Minh Khoi** *Project manager, Front-end developer*  
21127202 – **Tran Minh Hai Uyen** *UI/UX Designer, Tester*  
21127243 – **Phung Sieu Dat** *Back-end Developer*  
21127296 – **Dang Ha Huy** *UI/UX Designer, Business Analyst*

21127329 – **Chau Tan Kiet** *Front-end Developer, Data Analyst*

—

**Weekly Report**

**1/11/2023 – 7/11/2023**

# Achievements since last week:

| **ID** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Implement database | 24/10/2023 | Phung Sieu Dat | 100% |
| 2 | Design concept for website Homepage | 25/10/2023 | Tran Minh Hai Uyen  Dang Ha Huy | 100% |
| 3 | Implement design of Homepage | 30/10/2023 | Nguyen Minh Khoi | 100% |
| 4 | Test & Revision | 31/10/2023 | Tran Minh Hai Uyen | 100% |
| 5 | Finish writing PA1 | 31/10/2023 | All | 100% |

# Issues and impacts:

1. A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhôi, Action date: Oct 29th, 2023)

# Next week's goals:

| **ID** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Designing the logic of homepage | 7/11/2023 | Nguyen Minh Khoi  Chau Tan Kiet |
| 2 | Fix the errors | 1/11/2023 | Nguyen Minh Khoi  Phung Sieu Dat |
| 3 | Finish use-case specification | 7/11/2023 | Dang Ha Huy |
| 4 | Finish software architecture | 8/11/2023 | Nguyen Minh Khoi |
| 5 | Draw use-case diagram | 3/11/2023 | Tran Minh Hai Uyen |
| 6 | Design Login/Register Page | 6/11/2023 | Tran Minh Hai Uyen |
| 7 | Implement user authentication | 5/11/2023 | Phung Sieu Dat |
| 8 | Implement basic CRUD API for product | 12/11/2023 | Phung Sieu Dat |

—

**Weekly Report**

**8/11/2023 – 14/11/2023**

# Achievements since last week:

| **ID** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Designing the logic of homepage | 7/11/2023 | Nguyen Minh Khoi  Chau Tan Kiet | 100% |
| 2 | Fix the errors | 1/11/2023 | Nguyen Minh Khoi  Phung Sieu Dat | 100% |
| 3 | Finish use-case specification | 7/11/2023 | Dang Ha Huy | 100% |
| 4 | Finish software architecture | 8/11/2023 | Nguyen Minh Khoi | 80% |
| 5 | Draw use-case diagram | 3/11/2023 | Tran Minh Hai Uyen | 100% |
| 6 | Design Login/Register Page | 6/11/2023 | Tran Minh Hai Uyen | 70% |
| 7 | Implement user authentication | 5/11/2023 | Phung Sieu Dat | 100% |
| 8 | Implement basic CRUD API for product | 12/11/2023 | Phung Sieu Dat | 50% |

# Issues and impacts:

* A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhôi, Action date: Oct 29th, 2023)

# Next week's goals:

| **ID** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Finish software architecture | 10/11/2023 | Nguyen Minh Khoi |
| 2 | Design Login/Register Page | 10/11/2023 | Tran Minh Hai Uyen |
| 3 | Implement basic CRUD API for product | 12/11/2023 | Phung Sieu Dat |
| 4 | Implement Login/Register page | 10/11/2023 | Nguyen Minh Khoi |
| 5 | Implement Product Detail page | 14/11/2023 | Chau Tan Kiet |
| 6 | Test & Revision | 14/11/2023 | Tran Minh Hai Uyen |
| 7 | Finish writing PA2 | 14/11/2023 | All members |