**Sprint planning meeting minutes**

**Sprint 4**

**Wednesday, 22/11/2023 - 19:00**

***Member present:***

* Nguyen Minh Khoi
* Tran Minh Hai Uyen
* Phung Sieu Dat
* Dang Ha Huy
* Chau Tan Kiet

***This sprint goals:***

* Design seller dashboard
* Fix errors
* Find data about book and designs
* Cleaning dataset gained and push to database
* Writing sprint planning meeting
* Writing weekly report 1
* Start working on Project Assignment 3
* Implement seller dashboard and review product
* Implement API for seller dashboard and review product
* Setup production environment and test deployment
* Testing and revision
* Writing weekly report 2

***Task assignment:***

| **Task** | **Priority** | **Assignee(s)** |
| --- | --- | --- |
| Design seller dashboard | High | Dang Ha Huy  Tran Minh Hai Uyen |
| Fix error | Medium | Phung Sieu Dat  Nguyen Minh Khoi |
| Find data about books and design | High | Chau Tan Kiet |
| Cleaning dataset gained and push to database | High | Chau Tan Kiet |
| Writing sprint planning meeting, sprint review meeting | High | Dang Ha Huy |
| Writing weekly report 1 | High | Tran Minh Hai Uyen |
| Start working on Project Assignment 3 | High | Dang Ha Huy |
| Implement seller dashboard and review product | High | Nguyen Minh Khoi |
| Implement API for seller dashboard and review product | High | Phung Sieu Dat |
| Setup production environment and test deployment | High | Phung Sieu Dat |
| Testing and revision | High | Tran Minh Hai Uyen  Dang Ha Huy |
| Writing weekly report 2 | High | Tran Minh Hai Uyen |


***Review task:***


* This sprint starts up by the designing phase. The designing of the seller dashboard will help the team to more easily implement the seller dashboard
* The next process is to find data about books for the website and push them onto the database of the website
* Next, the team will start writing weekly report for the first week start the planning for this sprint and the Software Architecture Document (PA3)
* The team will begin the implementation phase. This includes the implementation of the seller dashboard and the review product section along with their API.
* After that, the team setup the production and deploy testing for the website
* The sprint concludes with a Test & Revision phase to ensure all implemented features are working as expected and to make necessary adjustments. Finally, the team will finish writing the Software Architecture Document and the second Weekly report


Jira:


******


******


******


******


******


******


******


******


******


******

******

******

******

******

******