**Weekly Report**

**15/11/2023 – 21/11/2023**

Group ID: **Blue Sky**

Project Name: **Book Alley**

Prepared by: Tran Minh Hai Uyen

Team Members:

21127081 – **Nguyen Minh Khoi** *Project manager, Front-end developer*  
21127202 – **Tran Minh Hai Uyen** *UI/UX Designer, Tester*  
21127243 – **Phung Sieu Dat** *Back-end Developer*  
21127296 – **Dang Ha Huy** *UI/UX Designer, Business Analyst*

21127329 – **Chau Tan Kiet** *Front-end Developer, Data Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Design seller dashboard | 19/11/2023 | Dang Ha Huy  Tran Minh Hai Uyen | 100% |
| 2 | Fix the errors | 15/11/2023 | Nguyen Minh Khoi  Phung Sieu Dat | 100% |
| 3 | Find data about books to and design | 18/11/2023 | Chau Tan Kiet | 100% |
| 4 | Cleaning dataset gained and push to database | 19/11/2023 | Chau Tan Kiet | 100% |
| 5 | Finish weekly report 1 | 21/11/2023 | Tran Minh Hai Uyen | 100% |

# Details of the completed task:

# Design seller dashboard: Design the layout, color scheme, and functionality of the seller dashboard

# Fix the errors: Fix the errors in the front-end and back-end code

# Find data about books to and design: Find data about books from online sources and design the book cards, columns including: name, author, translator, publisher, seller, year\_published, weight, size, pages, binding\_method, price, image

# Cleaning dataset gained and push to database -> Cleaning the dataset gained by removing duplicates, missing values, and outliers and push to the database on MongoDB

# Finish weekly report 1: Finish writing the weekly report 1 in Word format and upload to the shared folder on Google Drive

# Issues and impacts:

1. A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhoi, Action date: Nov 26 th, 2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implement seller dashboard | 27/11/2023 | Nguyen Minh Khoi |
| 2 | Implement API for reviews | 17/11/2023 | Phung Sieu Dat |
| 3 | Implement API for sellers | 24/11/2023 | Phung Sieu Dat |
| 4 | Setup production environment and test deployment | 26/11/2023 | Phung Sieu Dat |
| 5 | Finish writing PA3 | 28/11/2023 | Dang Ha Huy |
| 6 | Test & Revision | 28/11/2023 | Tran Minh Hai Uyen |
| 7 | Finish weekly report 2 | 28/11/2023 | Chau Tan Kiet |

**Weekly Report**

**22/11/2023 – 28/11/2023**

Group ID: **Blue Sky**

Project Name: **Book Alley**

Prepared by: Chau Tan Kiet

Team Members:

21127081 – **Nguyen Minh Khoi** *Project manager, Front-end developer*  
21127202 – **Tran Minh Hai Uyen** *UI/UX Designer, Tester*  
21127243 – **Phung Sieu Dat** *Back-end Developer*  
21127296 – **Dang Ha Huy** *UI/UX Designer, Business Analyst*

21127329 – **Chau Tan Kiet** *Front-end Developer, Data Analyst*

# Achievements since last week:

| **STT** | **Tasks** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Implement seller dashboard | 27/11/2023 | Nguyen Minh Khoi | 100% |
| 2 | Implement API for reviews | 17/11/2023 | Phung Sieu Dat | 100% |
| 3 | Implement API for sellers | 24/11/2023 | Phung Sieu Dat | 100% |
| 4 | Setup production environment and test deployment | 26/11/2023 | Phung Sieu Dat | 100% |
| 5 | Finish weekly report 2 | 28/11/2023 | Chau Tan Kiet | 100% |
| 6 | Test & Revision | 28/11/2023 | Tran Minh Hai Uyen | 100% |
| 7 | Finish writing PA3 | 28/11/2023 | Dang Ha Huy | 100% |

# Details of the completed task:

# Implement seller dashboard: Implement the seller dashboard using HTML, CSS, and JavaScript

# Implement API for review: Implement the API for reviews using Node.js and Express

# Implement API for sellers: Implement the API for sellers using Node.js and Express

# Setup production environment and test deployment: Setup the production environment and test the deployment of the web app

# Test & Revision: Test the web app for functionality, usability, and performance and revise the code if needed

# Finish writing PA3: finish writing the weekly report 1 in Word format and upload to the shared folder on Google Drive and submit it on Moodle

# Issues and impacts:

1. A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhoi, Action date: Nov 26 th, 2023)

# Next week's goals:

| **STT** | **Tasks** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Design cart and payment page | 3/12/2023 | Dang Ha Huy  Tran Minh Hai Uyen |
| 2 | Fix the errors | 29/11/2023 | Nguyen Minh Khoi  Phung Sieu Dat |
| 3 | Design the minor features (About us, contacts) | 2/12/2023 | Chau Tan Kiet |

# 