**Sprint planning meeting minutes**

**Sprint 5**

**Wednesday, 13/12/2023 - 19:00**

***Member present:***

* Nguyen Minh Khoi
* Tran Minh Hai Uyen
* Phung Sieu Dat
* Dang Ha Huy
* Chau Tan Kiet

***This sprint goals:***

* Design cart and payment page
* Fix errors
* Design the minor features (About us, contacts)
* Implement cart and payment page
* Implement minor features (About us, contacts)
* Finish weekly report 1
* Test web application
* Evaluating test result
* Implement backend for shopping cart and order, payment
* Finish writing PA4
* Finish weekly report 2


***Task assignment:***


| **Task** | **Priority** | **Assignee(s)** |
| --- | --- | --- |
| Design cart and payment page | High | Dang Ha Huy  Tran Minh Hai Uyen |
| Fix errors | Medium | Phung Sieu Dat  Nguyen Minh Khoi |
| Design the minor features (About us, contacts) | High | Chau Tan Kiet |
| Implement cart and payment page | High | Nguyen Minh Khoi |
| Implement minor features (About us, contacts) | High | Nguyen Minh Khoi  Chau Tan Kiet |
| Writing weekly report 1 | High | Tran Minh Hai Uyen |
| Test web application | High | Tran Minh Hai Uyen |
| Evaluating test result | Medium | Chau Tan Kiet |
| Implement backend for shopping cart and order, payment | High | Phung Sieu Dat |
| Finish writing PA4 | High | Dang Ha Huy |
| Finish weekly report 2 | High | Nguyen Minh Khoi |


***Review tasks:***


* This sprint starts up with the designing of the cart and the payment page. This will help the team to visualize the checkout process of the web application
* The next step is designing some minor details for the page (about us, contacts, etc) to add more depth to the website
* The implementation phase starts next with the implementation of the cart and the payment page. It’s our highest priority. Beside that, also start implementing the contacts and about us page as well.
* Weekly report 1 is our next priority to help us review our tasks throughout the week
* After that, we start implementing the backend code for the cart, order and payment. After we finish, test the web page for bugs, errors and evaluate them to fix accordingly
* The sprint concludes the team finish writing the revised version of SAD, UI prototype and the second Weekly report


Jira:


******


******


******

******


******


******

******

******

******

******

******

******