**Weekly Report**

**29/11/2023 – 5/12/2023**

Group ID: **Blue Sky**

Project Name: **Book Alley**

Prepared by: Tran Minh Hai Uyen

Team Members:

21127081 – **Nguyen Minh Khoi** *Project manager, Front-end developer*  
21127202 – **Tran Minh Hai Uyen** *UI/UX Designer, Tester*  
21127243 – **Phung Sieu Dat** *Back-end Developer*  
21127296 – **Dang Ha Huy** *UI/UX Designer, Business Analyst*

21127329 – **Chau Tan Kiet** *Front-end Developer, Data Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Design cart and payment page | 3/12/2023 | Dang Ha Huy  Tran Minh Hai Uyen | 100% |
| 2 | Fix the errors | 29/11/2023 | Nguyen Minh Khoi  Phung Sieu Dat | 100% |
| 3 | Design the minor features (About us, contacts) | 2/12/2023 | Chau Tan Kiet | 100% |
| 4 | Implement cart and payment page | 12/12/2023 | Nguyen Minh Khoi | 80% |
| 5 | Implement backend for shopping cart and orders, payment | 7/12/2023 | Phung Sieu Dat | 70% |
| 6 | Finish weekly report 1 | 10/12/2023 | Tran Minh Hai Uyen | 100% |

# Details of the completed task:

# Design cart and payment page: Design the layout, color scheme, and functionality of the cart and the payment or checkout page

# Fix the errors: Fix the errors in the front-end and back-end code

# Design the minor features (About us, contacts): Design the minor features such as about us page, contact to add more depth to the website

# Implement cart and payment page: Implement the front-end code of the cart and payment page that have been designed previously

* Implement backend for shopping cart and orders, payment: Implement the back-end code for the cart, orders and payment page

# Finish weekly report 1: Finish writing the weekly report 1 in Word format and upload to the shared folder on Google Drive

# Issues and impacts:

1. A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhoi, Action date: Dec 5th, 2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Test the web application | 8/12/2023 | Tran Minh Hai Uyen |
| 2 | Implement cart and payment page | 7/12/2023 | Nguyen Minh Khoi |
| 3 | Implement backend for shopping cart and orders, payment | 7/12/2023 | Phung Sieu Dat |
| 4 | Evaluating the testing results | 9/12/2023 | Chau Tan Kiet |
| 5 | Finish writing PA4 | 12/12/2023 | Dang Ha Huy |
| 6 | Finish weekly report 2 | 12/12/2023 | Tran Minh Hai Uyen |

**Weekly Report**

**6/12/2023 – 12/12/2023**

Group ID: **Blue Sky**

Project Name: **Book Alley**

Prepared by: Chau Tan Kiet

Team Members:

21127081 – **Nguyen Minh Khoi** *Project manager, Front-end developer*  
21127202 – **Tran Minh Hai Uyen** *UI/UX Designer, Tester*  
21127243 – **Phung Sieu Dat** *Back-end Developer*  
21127296 – **Dang Ha Huy** *UI/UX Designer, Business Analyst*

21127329 – **Chau Tan Kiet** *Front-end Developer, Data Analyst*

# Achievements since last week:

| **STT** | **Tasks** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Test the web application | 8/12/2023 | Tran Minh Hai Uyen | 100% |
| 2 | Implement cart and payment page | 7/12/2023 | Nguyen Minh Khoi | 100% |
| 3 | Implement backend for shopping cart and orders, payment | 7/12/2023 | Phung Sieu Dat | 100% |
| 4 | Evaluating the testing results | 9/12/2023 | Chau Tan Kiet | 100% |
| 5 | Finish writing PA4 | 12/12/2023 | Dang Ha Huy | 100% |
| 6 | Finish weekly report 2 | 12/12/2023 | Tran Minh Hai Uyen | 100% |

# Details of the completed task:

# Test the web application: Test the website to find bugs, errors to fix accordingly

# Implement cart and payment page: Finish implementing the front-end code of the cart and payment page

# Implement backend for shopping cart and orders, payment: Finish implementing the back-end code for the cart, orders and payment page

# Evaluating the testing results: Evaluating the testing result of the website to fix errors before moving onto the next step

# Finish writing PA4: Finish writing the revised SAD and UI prototype

# Issues and impacts:

1. A review of the report will be carried out by the QA department prior to the report being presented to the Sponsor. (Responsible: NMKhoi, Action date: Dec 12 th, 2023)

# Next week's goals:

| **STT** | **Tasks** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Refactor codebase | 15/12/2023 | Nguyen Minh Khoi  Phung Sieu Dat |
| 2 | Write test cases | 19/12/2023 | Nguyen Minh Khoi  Phung Sieu Dat |
| 3 | Testing the website as a whole | 22/12/2023 | Tran Minh Hai Uyen |

# 